**Community Forestry Meeting** **Notes**

**April 5th, 2022 4pm**

**Guest-** Jasmine Gregory, NRCS intern/Forestry Student

**Law Farm**

**Outdoor Educational Classroom update-** To be completed by 3/31/22. 3rd party inspector letter needs to be submitted to the town. Board needs to discuss how we will use this facility. Rent? Lock? Opened certain times? PRL still needs to come back and finish earth work when builders are done.

**Well drilling scheduled for 2022-** Innis Well Drilling is scheduled- emailed him 3/22/22

**Surveying-** The property needs to be done in 2022. Mike suggested doing some boundary line work prior to hiring someone. Jensen offered to help. Received quote from Sackett & Brake. Discussed Board meeting 3/24/22. Estimate of $5,500.

**Boardwalk-** Remove and change trail system through woods for long term planning to start in spring. Charleston Correctional Facility has offered to help remove the boardwalk and build a new observation deck at the start of the preexisting boardwalk.

* Email to Pamela Parker, DEP for SEP budget revision attached.
* Donation to Law Farm balance**-** $41,037.14 (Budget attached)

**Educational Apple tree Orchard***-* Law Farm workday will complete planting. Need holes dug, lime, and fencing. Anything else?

**Law Farm Workday June 11th 8am**

**Demonstration Forest/Williamsburg Woodlot-** **New name?**

**Forest Management Plan**- Molly London, Forester

* + Maine Community Foundation Grant submitted to cover costs associated with signage, trail updates and FMP.
  + Elisa Schine Forestry Rep updates/discussion
  + Open discussion/planning
* Jensen shared video with me to discuss the Demonstration Forest cultural land use agreements with Penobscot Indian’s surrounding land.

[**https://youtu.be/Ds-PU3Tq9NM**](https://youtu.be/Ds-PU3Tq9NM)

**Williamsburg Woodlot Workday July 9th 8am**

**Sangerville Parcel-**

* Thank you and placeholder letter emailed to Mr. Thorell 3/23/21 Supervisors were included.
* Walk property in May-need to set a date.

**Bailey Hill property-**

* Need Deed of Access
* Large plot of knotweed
* Chestnut seeds were planted 10-13 years ago- need to locate. TACF interested in location and wants to visit these, Jensen could not locate.
* Harvest ideas from Jensen

**Other notes-**

**Next Community Forestry Meeting June 7th 4pm-** Need to change date. Stream Crossing Design and Installation workshop in KI is the same day. Would Wednesday June 8th work for most folks?